Appendix A

CDS Family & Behavioral Health Services, Inc.

Five Year Accessibility Plan

Year Two

FY 2007-2008

The following serves as CDS Family & Behavioral Health Services, Inc.’s Accessibility Plan for  five years, a new plan will be due FY 2011-2012. The purpose of this document is to provide a means to facilitate continual quality improvement in the area of accessibility.

CDS Family & Behavioral Health Services, Inc. is committed to providing an organizational milieu that seeks to accommodate the needs of all persons served, employees, and stakeholders. Central to this commitment is the removal of architectural, attitudinal, employment, and other barriers that may impede full access to the services and programs of the organization.

This Accessibility Plan corresponds to CDS Family & Behavioral Health Services, Inc. internal evaluation of barriers through the use of facility inspections, assessments of need, and consumer, stakeholder, and employee feedback. The Accessibility Plan is reviewed and updated on an annual basis as apart of the agency’s Strategic Planning process, reviewed and endorsed by Executive Management Team and CEO.

## Architectural Barriers

Goal: To help identify and minimize any architectural/physical barriers to the site(s).

Objective:

- Prioritize IYP-E, IYP-C Shelters and Outpatient Services deficiencies for corrections based on the availability of funds.

- Apply for funding for renovation costs for Outpatient Services.

| Location | Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| 3615 SW 13th St Gainesville, Fl 32608 | Improve accessible parking. | Fix accessible parking space (96 inch wide for the vehicle plus a 60 in wide striped access aisle adjacent to the parking space by repainting handicap parking space in front of Suite 1. | Maintenance Supervisor | 01/31/07 |  |  |
| 3615 SW 13th St Gainesville, Fl 32608 | Improve accessible parking. | Add van accessibility sign in front of Suite 7 space. | Maintenance Supervisor | 01/31/07 |  |  |
| 3615 SW 13th St Gainesville, Fl 32608 | Uneven surface next to proposed accessible parking spot. | S Make improvements to the parking lot by smoothing surface next to the first parking spot nearest Suite 2. | Maintenance Supervisor | 01/31/08 |  |  |

| Location | Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| 3615 SW 13th St Gainesville, Fl 32608 | No pedestrian ramp from parking lot. | A Request a professional assessment for ramp and request improvements based on results. | Maintenance Supervisor | 01/31/07 |  |  |
| 3615 SW 13th St Gainesville, Fl 32608 | Add accessible parking. | Create a new handicap accessible space in front of Suite 2. Designate space with a sign bearing the international symbol of van accessibility. | Maintenance Supervisor | 1/31/07 |  |  |
| 3615 SW 13th St Gainesville, Fl 32608 | No entrance is designated as handicap accessible. | D Design a means to enter Suite 2 by notifying the receptionist in Suite 4. For example a doorbell. | Maintenance Supervisor | 01/31/07 |  |  |
| 3615 SW 13th St Gainesville, Fl 32608 | No entrance is designated as handicap accessible. | Add smooth surface on both sides of the door. Stop the flow of water under the door. Sto | Maintenance Supervisor | 01/31/07 | Completed 11/15/06 | Designated Suite 2 door entrance. |
| 3615 SW 13th St Gainesville, Fl 32608 | No doormats at the main entrances. | Purchase mat for suite 2 and 4 entrances. | Maintenance Supervisor | 01/31/07 |  |  |
| 3615 SW 13th St Gainesville, Fl 32608 | Missing signage for visually impaired. | Add brail entrance and exit signs. | Maintenance Supervisor | 08/31/08 |  |  |
| 3615 SW 13th St Gainesville, Fl 32608 | Fire doors must remain unlocked when employees are present. | Purchase bars for the fire exit doors. | Maintenance Supervisor | 10/30/06 | Worked on 10/21/06 Completed 12/30/06 Continue to monitor during fire drills. | Added guards to doors in Suite 1, 2, and 3. Suite 4 is kept open as main entrance. |

| Location | Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| 3615 SW 13th St Gainesville, Fl 32608 | No designated accessible restroom. | Designate Suite 3 restrooms for handicap. Install a lever-type door handle or retrofit level on the existing doorknob. Add waterless soap dispenser no higher than 48 inches to male and female restrooms in Suite 3. Lower mirrors to 40 inches. Add height of 1-3 inches on the female toilet seat. | Maintenance Supervisor | 01/31/07 | 12/06 | Completed all deficits. |
| 3615 SW 13th St Gainesville, Fl 32608 | Debris on sidewalks and parking lot. | Develop lawn maintenance on-going tasks to help keep facility accessible. For example keep sidewalks clean, keep plants and brush at least four inches away from the sidewalk. Power spray and blow off sidewalks and parking lot. | Maintenance Supervisor | 01/31/07 Change to on-going task. | On-going. | Hired a second Maintenance Person to assist with tasks. |
| 3615 SW 13th St Gainesville, Fl 32608 | Communication Public telephone in lobby is not accessible. | Evaluate the cost of providing a public phone that is hearing aid or volume controlled, equipped with TDD or compatible. Review annual budget for upgrading telephone equipment | Quality Assurance Coordinator | Annual Review July/08 |  |  |

| Location | Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Outpatient Services 1300 NW 6th Street Gainesville, Fl 32601 | Accessible parking space needs to be updated. | Add a 13-inch stripe to the accessible parking space (96 inches wide for vehicle plus a 60 inch wide striped access aisle adjacent to the parking space). | Maintenance Supervisor | 12/30/06 | Completed and checked on-going |  |
| Outpatient Services 1300 NW 6th Street Gainesville, Fl 32601 | Accessible parking space needs to be updated. | Add a van accessible sign to the international symbol of accessibility. | Maintenance Supervisor | 12/30/06 | Completed and checked on-going |  |
| Outpatient Services 1300 NW 6th Street Gainesville, Fl 32601 | Accessible parking space needs to be updated. | Add a passenger loading zone accessibility. Add a pedestrian aisle parallel to where vehicles pull up. Add a pedestrian aisle at least five feet wide and 20 feet long. Create a stable and slip resistant pedestrian aisle. Recommend using two parking spaces to create the handicap accessible space. | Maintenance Supervisor | 12/30/09 |  |  |
| Outpatient Services 1300 NW 6th Street Gainesville, Fl 32601 | Slope of the ramp is greater than 1:12. | Smooth out cracks on the slope. | Maintenance Supervisor | 12/30/08 |  |  |

| Location | Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Outpatient Services 1300 NW 6th Street Gainesville, Fl 32601 | Improve outdoor access-entrance. | Add a door handle that is easy to operate with one hand that is not higher than 48 inches above the floor. Evaluate the need to replace the door with one that can be opened with a five pound or less of pressure. | Maintenance Supervisor | 12/30/06 | Completed | Consultation with the HR attorney indicated that the agency occupied this building prior to the enactment of the American Disabilities Act. Therefore the agency is not responsible for compliance at this time. |
| Outpatient Services 1300 NW 6th Street Gainesville, Fl 32601 | The second floor is not accessible. | Provide reasonable accommodations for anyone needing access to services. | Program Coordinator/COO | On going | On-going | See above. |
| Outpatient Services 1300 NW 6th Street Gainesville, Fl 32601 | Public restrooms and spaces are not accessible. | Add signs to adequately describe permanent rooms and spaces such as bathrooms and exits. (Braille signs should be mounted 60 inches high adjacent to the latch side of the door.) | Maintenance Supervisor | 12/30/06 | Completed |  |

| Location | Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Outpatient Services 1300 NW 6th Street Gainesville, Fl 32601 | Public telephone in lobby is not accessible. | Clear floor space of at least 30 inches by 48 inches in front of the phone. Hang the phone no higher than 48 inches. Evaluate the cost to provide a public phone that is hearing aid or volume controlled, equipped with TDD or compatible. | Maintenance Supervisor Quality Assurance Coordinator | 12/30/07 |  |  |
| Outpatient Services 1300 NW 6th Street Gainesville, Fl 32601 | The fire alarm is not visible. | Place a sign on wall besides the alarm. Do not cover alarm with objects such as file cabinets. | Maintenance Supervisor | 12/30/06 | Completed . | Moved filing cabinet away from wall. |
| Outpatient Services 1300 NW 6th Street Gainesville, Fl 32601 | There is not a minimum of 80 inches of headroom in the library due to a beam. | Evaluate the situation for corrective action. | Maintenance Supervisor | 12/30/06 | 12/30/06 | Unable to change the door-way. |
| Outpatient Services 1300 NW 6th Street Gainesville, Fl 32601 | Waiting area is not large enough for number of participants in program and with wheelchairs. | Offer alternative arrangements or accommodations while waiting to be seen. | COO | 12/30/06 | . | Consultation with the HR attorney indicated that the agency occupied this building prior to the enactment of the American Disabilities Act. Therefore the agency is not responsible for compliance at this time. |

| Location | Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Interface Youth Program NW 1884 SW Grandview St. Lake City, Fl 32025 | Missing signage for accessible parking space. | Add the van sign to the handicap sign in front of the building | Maintenance Supervisor | 1/08 |  |  |
| Interface Youth Program NW 1884 SW Grandview St. Lake City, Fl 32025 | Uneven slope going from parking lot to curb. Appears to be made of stone and is rough. | Smooth the slope going to the curb. | Maintenance Supervisor | 1/08 |  |  |
| Interface Youth Program NW 1884 SW Grandview St. Lake City, Fl 32025 | No signage directing individuals to nearest accessible entrance. | Add signage directing individuals to the nearest accessible entrance. | Maintenance Supervisor | 1/08 |  |  |
| Interface Youth Program NW 1884 SW Grandview St. Lake City, Fl 32025 | Door handle on front door is not accessible. | Install a lever-type door handle on front door. | Maintenance Supervisor | 1/08 |  |  |
| Interface Youth Program NW 1884 SW Grandview St. Lake City, Fl 32025 | No directions to accessible public restroom or exit. | Add signage directing individuals to the nearest accessible public restrooms and exits. Signs need to be raised with Braille characters mounted 60 inches high adjacent to the latch side of the door. | Maintenance Supervisor | 1/08 |  |  |

| Location | Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Interface Youth Program NW 1884 SW Grandview St. Lake City, Fl 32025 | No designated accessible public restroom. | Designate the bathroom in the boy’s hallway as the accessible public restroom: Glue down shower molding in bathroom. Install a lever- type door handle. Lower mirror in the boy’s hallway Bathroom down to 40 inches. Lower paper towel rack to 48 inches. | Maintenance Supervisor | 1/08 |  |  |
| Interface Youth Program NW 1884 SW Grandview St. Lake City, Fl 32025 | No directions to accessible public restroom or exit. | Post signs on the inaccessible restrooms doors to direct individuals to an accessible restroom. | Maintenance Supervisor | 1/08 |  |  |

| Location | Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Interface Youth Program-Central 1400 NW 29th Road, Gainesville, Fl 32605 | Public telephone in lobby is not accessible. | Evaluate the cost to provide a public phone that is hearing aid or volume controlled, equipped with TDD or compatible. Review annual budget for funding to replace telephone equipment. | Quality Assurance Coordinator | 1/08 | . |  |
| Interface Youth Program-Central 1400 NW 29th Road, Gainesville, Fl 32605 | Improve the accessible parking space. | Repaint striped access aisle for the accessible parking space. Add a sign indicating van accessibility mount on the accessible parking space. | Maintenance Supervisor | 1/08 |  |  |
| Interface Youth Program-Central 1400 NW 29th Road, Gainesville, Fl 32605 | No signs directing individuals to accessible entrance. | Add signage directing individuals to the nearest accessible entrance. No accessibility to the recreation area in the backyard. | Maintenance Supervisor | 1/08 |  |  |

| Location | Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Interface Youth Program-Central 1400 NW 29th Road, Gainesville, Fl 32605 | Restroom labeled as accessible is less accessible than another restroom in the boy’s living area. | Move handicap sign from the boy’s bedroom bathroom to the living room bathroom. | Maintenance Supervisor | 1/08 |  |  |
| Interface Youth Program-Central 1400 NW 29th Road, Gainesville, Fl 32605 | Improve indoor access. | Widen dining room doorway to 36 inches. Add ramp to step from hallway into room before the dining room. See the ramp that goes from this room into the dining room as an adequate example. Reduce the size of the threshold going into Life Skills classroom. | Maintenance Supervisor | 1/08 |  |  |
| Interface Youth Program-Central 1400 NW 29th Road, Gainesville, Fl 32605 | Protruding objects in corridors. | Keep pathways at least 36 inches wide around protruding obstructions. Move desk near back door and file cabinet from corridors. | Regional Coordinator | 1/08 |  |  |

| Location | Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Interface Youth Program- East 2919 Kennedy St. Palatka, Fl 32177 | Facility closed and re-opened in new temporary location, while renovations on Kennedy Street were completed. | Renovations should meet current building standards for ADA. | COO and Regional Program Coordinator | On-going | Completed |  |

| Location | Barrier | Proposed Solution | Person Program Responsible | Due Date | Completion Date | Remarks |
| --- | --- | --- | --- | --- | --- | --- |
| Administration 1218 NW 6th Street Gainesville, Fl 32601 | Non-Compliant with the Architectural and Physical Barriers Checklist. | Administration will provide access to the 1300 NW 6th Street, or the 3615 SW 13th Street Building and provide reasonable accommodations for any handicapped visitor, applicant, employee, participant or guest needing access to the 1218 Building. | Regional Program Coordinator/COO | On-going 12/30/06 |  | Consultation with the HR attorney indicated that the agency occupied this building prior to the enactment of the American Disabilities Act. Therefore the agency is not responsible for compliance at this time. |
| CDS Agency-wide | Office equipment: computers, faxes, printers, copiers, office space and work stations are generally not wheel chair accessible or easy to read for a person with low vision. | CDS would provide reasonable accommodations to provide accessibility for individuals in need of these corrections. | Data Manager and Regional/ Program Coordinator | On going |  |  |