CDS Family & Behavioral Health Services, Inc.

Information Technology Five Year Plan

FY 08-09 through FY 12-13

REPORT:  JULY 31, 2009
(for FY 08-09 Activities)

Submitted to
Jim Pearce
Chief Executive Officer

Prepared by
Information Technology Team:

Estela Rosa-Garcia	Samuel P. Clark	Peggy Vickers
	Data Systems Manager	Chief Operations Officer	Q.A. Coordinator

JULY 31, 2009 STATUS REPORT

Information Technology Five Year Plan:  FY 08-09 through FY 12-13

| Implementation Schedule | Responsibility | Category | Objectives | Status | Comments |
| --- | --- | --- | --- | --- | --- |
| Daily | CFO, DSM | Data Backups | Conduct daily backups on critical systems | Completed |  |
| Weekly | Information Systems Specialist | Virus Protection | Conduct timely updates on virus definitions. | Completed |  |
| On-going | Information Systems Specialist | Hardware | Conduct periodic maintenance on all equipment. | Completed |  |
| On-going | DSM, Information Systems Specialist | Hardware | Schedule and implement all necessary training | Completed |  |
| On-going | Information Systems Specialist | Hardware | Maintain an up-to-date inventory system. | Completed |  |
| On-going | Information Systems Specialist | Software | Conduct periodic updates on all software. | Completed |  |
| On-going | Information Systems Specialist | Software | Schedule and implement all necessary training | Completed |  |
| On-going | Information Systems Specialist | Software | Maintain an up-to-date inventory system. | Completed |  |
| On-going | DSM, Information Systems Specialist | Network Infrastructure | Maintain up-to-date infrastructure configuration settings. | Completed |  |
| On-going | COO, DSM | Websites | Maintain websites’ contents current. | Completed |  |
| On-going | EMT | Websites | Communicate with personnel website changes. | Completed |  |
| On-going | Information Systems Specialist | Data Backups | Develop and maintain a backup schedule | Completed |  |
| On-going | DSM, Data Systems Staff, HR Specialist | Security | Schedule and implement all necessary training. | Completed |  |
| Annually: August | DSM | Hardware | Evaluate useful life of critical servers on an annual basis, and replace as needed. | Completed | No replacements necessary this Fiscal Year. |
| Annually: August | DSM, Information Systems Specialist | Software | Evaluate useful life of critical software on an annual basis, and replace as needed. | Completed | No replacements necessary this Fiscal Year. |
| Annually: August | DSM, Information Systems Specialist | Software | Evaluate software version upgrade needs on an annual basis, and replace as needed. | Completed | Upgrades and updated are needed and will be completed in the second half of the fiscal year if budget allows. |
| Annually: August | DSM | Network Infrastructure | Evaluate the efficacy of network infrastructure and communications providers. | Completed | Recurring speed problems caused by multiple providers continued to hinder our productivity and efficiency. |
| Annually: August | DSM | Internet & E-Mail | Evaluate the adequacy ISP providers. | Completed | January 2009: Insufficient communication speed coupled with major e-mail problems during July and August 2008 and poor customer support created unsurpassable situation and caused us to seek alternate solutions. July 2009: A new provider was identified and secured. After a few bugs in the new arrangement, communications are stable and adequate. We combined internet, networking, and voice services under one provider to achieve economies of scale. |
| Annually: August | COO, DSM, QAC | Websites | Evaluate websites’ functionality and content. | Completed | Added Reports and Plans for staff and stakeholder’s easy access. |
| Annually: August | DSM, EMT | Security | Evaluate the adequacy of security measures. | Completed | Purchased replacement UPS’s |
| Annually: August | DSM, Information Systems Specialist | Virus Protection | Evaluate software version upgrade needs on an annual basis, and replace as needed. | Completed | Upgrades and updated are needed and will be completed in the second half of the fiscal year if budget allows. |
| Sept. – Dec. 2008 | DSM | Network Infrastructure | Identify and implement a better connectivity option. | Completed | We retained T1 connectivity speed at all our sites and created an MPLS secure network that places all our sites under one provider. In addition, all our voice communications are now under this same umbrella. |
| Annually: Sept. – Oct. | COO, CFO, DSM | Hardware | Budget for annual replacement and upgrades. | Partial Completion | Due to budget cuts this FY, we decided to wait until next fiscal year for a replacement budget allocation. Replacement emergencies will be dealt with as, and if, they arise. We applied for and we received Challenge Grant to replace Video Surveillance Systems for IYP-E and IYP-NW. |
| Annually: Sept. – Oct. | COO, CFO, DSM | Software | Budget for annual replacement and upgrades. | Partial Completion | January 2009: Due to budget cuts this FY, we decided to wait until next fiscal year for a replacement budget allocation. Replacement emergencies will be dealt with as, and if, they arise. July 2009: We were able to purchase licenses for Windows XP and Microsoft Office 2007 at “non-profit” levels. Deployment will occur in the first half of FY 2009-2010. |
| Annually: Feb. – Mar. and as needed | COO, DSM | Hardware | Review and update policies on an annual basis, or as needed. | Completed |  |
| Annually: Feb. – Mar. and as needed | COO, DSM | Software | Review and update policies on an annual basis, or as needed. | Completed |  |
| On-going and Annually: Feb. – Mar. | COO, DSM, QAC | Assistive Technologies | Remain informed of changes in the requirements of title III of the Americans with Disabilities Act. | Postponed | This objective will be addressed next fiscal year. |
| Annually: Feb. – Mar. and as needed | COO, DSM | Network Infrastructure | Review and update policies on an annual basis, or as needed. | Completed |  |
| Annually: Feb. – Mar. and as needed | COO, DSM | Internet & E-Mail | Review and update policies on an annual basis, or as needed. | Completed |  |
| Annually: Feb. – Mar. and as needed | COO, DSM, QAC | Websites | Review and update policies on an annual basis, or as needed. | Completed |  |
| Annually: Feb. – Mar. and as needed | COO, DSM, QAC | Security | Review and update policies on an annual basis, or as needed. | Completed |  |
| Annually: Feb. – Mar. and as needed | COO, DSM | Virus Protection | Review and update policies on an annual basis, or as needed. | Completed |  |
| Annually: Feb. – Mar. and as needed | COO, DSM, QAC | Confidentiality | Review and update policies on an annual basis, or as needed. | Completed |  |
| Annually: Feb. – Mar. and as needed | COO, DSM, QAC | Data Backups | Review and update policies on an annual basis, or as needed. | Completed |  |
| April – May 2009 | COO, DSM, Program Coordinators | Hardware | Replace Video Surveillance Equipment at IYP-E and IYP-NW. | Completed | Replacement equipment was funded by Challenge Grants. |
| Annually: April – May | DSM, Information Systems Specialist | Hardware | Replace outdated microcomputers, laptops, and other IT equipment. | Completed | This FY we again relied on donated equipment from partner agencies. Essential equipment has been replaced as needed. |

# Text boxes

This publication can be made available in multiple media formats upon request.