CDS Family & Behavioral Health Services, Inc.

Information Technology Five Year Plan

FY 13-14 through FY 17-18

Submitted to
Jim Pearce
Chief Executive Officer

Prepared by
Information Technology Team:

Laura Sanders	Samuel P. Clark	Peggy Vickers
	Data Systems Manager	Chief Operations Officer	Regional Coordinator

| June 2013 Mission: “Strengthening Communities by Building Strong Families” |
| --- |
|  | Geographical Area: Alachua, Baker, Bradford, Columbia, Dixie, Gilchrist, Hamilton, Lafayette, Levy, Madison, Putnam, Suwannee, Taylor and Union Counties |  |
|  | 1218 NW 6th Street GAINESVILLE, FL 32601 (352) –244-0628 |  |

Table of Contents

Introduction	1

Executive Summary	1

Assessment	2

Hardware	2

Current Hardware Resources & Description of Use	2

Objectives	3

Software	3

Current Software Resources & Description of Use	3

Objectives	4

Assistive Technologies	4

Objectives	4

Network Infrastructure	5

Description	5

Objectives	5

Internet & E-Mail	5

Description of Use	5

Objectives	5

Websites	6

Description of Use	6

Objectives	6

Security	6

Description of Security Measures	6

Objectives	7

Virus Protection	7

Description	7

Objectives	7

Confidentiality	8

Description	8

Objectives	8

Data Back-ups	8

Description	8

Objectives	8

Disaster Recovery	8

Technology Plan Recommendations Details	9

Categorically	9

Chronologically	10

# Introduction

Communication is fundamental to our services and Information Technology Resources are a fundamental asset in facilitating communication.  CDS’ Information Technology Five Year Plan is intended to document the status of the organization’s use of technology and to provide goals for improving technology for administration and program support for participant services.

# Executive Summary

CDS operates six sites over three counties, with over 70 microcomputers and laptops.  Our main strengths are an integrated, flexible, customizable Management Information System; strong security, confidentiality, backup, and virus protection protocols; an intranet site which provides staff easy access to all agency policies, forms, reports, and other important information; compatible productivity software deployed throughout the agency; and in-house support and maintenance on all IT resources.  Our main challenges are insufficient network speed, some old workstations an old operating system (Windows XP), an old phone system and an aging fiscal server.

In order to foster a high level of productivity and user satisfaction throughout the agency, CDS maintains on ongoing schedule of evaluation, maintenance, upgrade, training, and tracking systems.  The top priorities for FY 13-14 have been identified as:

- A necessary upgrade of the networking infrastructure

- Replacement of Video Surveillance Equipment at IYP-E, and IYP-NW

- Replacement of outdated computers

- Maintenance of all ongoing systems

What follows is a detailed assessment of all IT resources, as well as objectives to be met over the next five years.  These objectives are then summarized in the Technology Plan Implementation Details section of this plan first arranged categorically and then chronologically.

# Assessment

## Hardware

### Current Hardware Resources & Description of Use

We continue to be successful relying on direct grant funding for specific equipment and on donations of other agencies’ discarded equipment.

Critical Servers:  The Medical Manager server, replaced in 10/18/01, is a Dell Power Edge 2500 with redundant power supplies, and RAID-1 dual drives.  The age of the Medical Manager server remains a concern. However, a barrier towards replacing it is the fact that the Medical Manager software is no longer supported making an install of the software on a replacement server impossible. We are examining avenues to eliminate the need for the Medical Manager application. The Fiscal server, replaced in 4/19/07, is a Dell Precision Workstation 390 with RAID-1 dual drives. Our goal is to replace the fiscal server in 2014.

Microcomputers:  CDS provides microcomputers to personnel whose responsibilities require and benefit from their use (63 currently in use).

Laptops:  CDS provides laptops to personnel whose responsibilities require and benefit from their use (9 currently in use).

Networking equipment:  Routers are provided and maintained by Internet Service Providers.  They are located behind firewall equipment.

Printers:  A variety of single user and network printers are available throughout the entire agency, affording all equipment with a means to print.

Phone Systems:  Bivens, 1218, and SAMH-East sites have phone systems with automated voice features.  Every user has access to his/her own password-protected voice-mail.  Shelter site’s phone systems are direct answer.  Cell phones are provided to appropriate personnel.  Local phone carriers are utilized..

UPS:  All servers, microcomputers, firewall, non-laser printers, and phone systems are protected by APC UPS’s with appropriate power levels.

Other:  Copiers and fax machines are available throughout the agency.  LCD projectors are made available to authorized personnel.  Our three residential sites are equipped with Video Surveillance systems.

Training:  Online new-hire orientation training, annual required training, new-systems training, and user-identified training is made available to CDS personnel. Personnel required to access outside data systems are required to maintain training for security clearances to ensure the security of data in those systems.

Inventory:  A ‘living-document’ inventory is maintained by the Information Technology Specialist.

Maintenance:  The Information Technology Specialist completes or coordinates periodic maintenance and troubleshooting for IT resources.  Servers are purchased with 3 year next-day, on-site maintenance agreements.  Maintenance contracts are in place with the phone systems vendor.  Internet Service Providers maintain routers.

Applicable Policies: 	(  P-1067 Hardware

(  P-1074 Software and Hardware Standards

(	 P-1007 Personnel Responsibilities in the Use of Information

Technology Resources

### Objectives

- Evaluate need for replacement and upgrades of IT resources.

- Evaluate useful life of critical servers, and replace as needed.

- Replace the fiscal server in 2014 due to age.

- Add a backup domain controller server.

- Replace outdated microcomputers, laptops, and other IT equipment.

- Replace Video Surveillance Equipment at IYP-E.

- Conduct periodic maintenance on all equipment.

- Maintain an up-to-date inventory system.

- Review and update policies on an annual basis, and as needed.

- Upgrade network infrastructure.

- Replace phone system with one capable of assigning direct extensions to key personnel in order to enhance inter agency communication.

## Software

### Current Software Resources & Description of Use

Accounting Software: 	The Fiscal Department utilizes SAGE MAS 90 software to complete financial and administrative functions.

Human Resources: ABRA Human Resources software is utilized by our full-time HR Specialist in addition to Excel spreadsheets and Access databases.  These systems facilitate the tracking of 100-120 employees and the multiple requirements associated with Human Resources.

Management Information Systems (MIS):  The Data Systems Department maintains Medical Manager as CDS’s internal MIS.  The software is housed in a UNIX-SCO operating system server.  In addition, other MIS systems are utilized as required by Federal, State, and Local funding contracts.

Productivity Software:  In order to ensure compatibility with major funding sources and stakeholders CDS utilizes Windows based Microsoft Office software.  Other software for project specific needs is also acquired and utilized as needed.

Training:  Online new-hire orientation training, annual required training, new-systems training, and user-identified training is made available to CDS personnel.

Inventory:  CDS maintains current licenses for all its software.

Maintenance:  Support/service agreements are maintained for Fiscal  software.

Applicable Policies: 	(  P-1068 Software

(  P-1074 Software and Hardware Standards

(	 P-1007 Personnel Responsibilities in the Use of Information

Technology Resources

### Objectives

- Budget for annual replacement and upgrades.

- Evaluate useful life of critical software on an annual basis, and replace as needed.

- Evaluate software version upgrade needs on an annual basis, and replace as needed.

- Conduct periodic updates on all software.

- Schedule and implement all necessary training for personnel who access online systems.

- Maintain an up-to-date inventory system.

- Review and update policies on an annual basis, or as needed.

- Pursue avenues to eliminate the need for the Medical Manager management information system as it is no longer supported.

- Stay abreast of changes associated with external data systems and ensure that we effectively incorporate any updates into our data collection, entry and management processes.

## Assistive Technologies

In cases where an employee or participant may benefit from assistive technology that would increase or improve their functional capabilities CDS will attempt to accommodate this need if it is fiscally responsible and/or if the need can be resolved through an applicable referral.

### Objectives

- Remain informed of changes in the requirements of title III of the Americans with Disabilities Act.

## Network Infrastructure

### Description

Wide Area Network (WAN):  CDS’s WAN connects programs at five (5) separate sites in three (3) counties, namely:  Gainesville-Bivens, Gainesville-6th Street, Gainesville-IYPC, Lake City-IYPNW, Palatka-IYPE.  Connectivity is attained through total private network (TPN) tunneling technology over the internet, secure virtual private network (VPN) tunneling technology over the internet, leased T1 lines, or private fiber-optic lines.  Connectivity speed has become problematic.  Thus, alternatives need to be evaluated.

Local Area Networks (LAN’s):  CDS maintains LAN’s for specific programs to facilitate communications and provide efficient and secure sharing of information.

Maintenance:  The Information Technology Specialist is responsible for the day to day operations and coordination of network troubleshooting.  The DSM is responsible for setting-up and upgrading/changing CDS’s network infrastructure.

Applicable Policies: 	(  None

### Objectives

- Evaluate the efficacy of current network infrastructure and communications providers.

- Identify and implement a better connectivity option.

- Review and update policies on an annual basis, or as needed.

## Internet & E-Mail

### Description of Use

Internet & E-Mail Access:  As Federal, State, local funding agencies, and other stakeholder’s reliance on internet communications remain standard operating practice, CDS makes internet & e-mail access part of normal day-to-day operations.  This access allows us to respond in a timely manner and to stay connected to required web-based reporting systems and resources.  CDS attains Internet connectivity and e-mail services via Internet Service Providers.

Applicable Policies: 	(  P-1075 E-Mail Systems

(	 P-1007 Personnel Responsibilities in the Use of Information

Technology Resources

### Objectives

- Evaluate the adequacy of ISP providers.

- Review and update policies on an annual basis, or as needed.

## Websites

### Description of Use

cdsfl.org:  CDS maintains this website to communicate to the community at-large all essential aspects of the organization, with recent additions such as events and job opportunities.  E-mail addresses are linked to this domain.

cdsgvl.org:  CDS maintains this site as an Intranet, intended for the use of personnel and stakeholders.  It contains CDS plans, reports, policies, forms, organizational information, and personnel information.

Maintenance:  The Outreach Specialist is responsible for the day-to-day maintenance of CDS’s Website and the COO and Data Systems department for CDS’s Intranet.  The COO must approve all critical content changes.

Applicable Policies: 	(  P-1076 Websites

(  P-1010 Policy Review Process

### Objectives

- Maintain CDS domain registration.

- Maintain websites’ contents to be current.

- Communicate website changes with personnel.

- Review and update policies on an annual basis, or as needed.

- Update website to be more visually attractive and easier to navigate and maintain.

- Develop a Facebook presence to enhance awareness and communication regarding program services.

- Limit access to CDS intranet to CDS staff and other approved users.

## Security

### Description of Security Measures

Network Security:  The agency-wide network is controlled by the Data Systems Department.  It supplies on-line computer systems access and internet access.  Network connectivity is essential to using current systems such as Medical Manager, NETMIS, KitSolutions, FSFN, JJIS, ImageNow and HMIS.

Equipment:  Both the Fiscal and Data Systems servers have reliable redundant technologies built into them.  The Medical Manager server has redundant power supplies and RAID-1 dual drives.  The Fiscal server has RAID-1 dual drives.  RAID (Redundant Array of Independent Disks) Level 1 (mirroring) provides full redundancy, with one disk being a copy (mirror) of the other.  If one disk fails, the other contains the same data.  In addition, data is backed up on a daily basis.  All computers are protected by APC UPS’s & unique identifier for each user.  Specific steps to protect wireless IT devices are in place, consisting mainly of a higher level of encryption and personnel training.  Fax Machines are located in secure areas.

Data Security:  All users of e-mail, Medical Manager and other contractually required Management Information Systems (NETMIS, , KitSolutions, JJIS, HMIS) have unique personal identifier(s) and password(s) assigned.  These are assigned and/or controlled by the security officer and his/her designee(s) and are confidential.

Physical Security:  The Business Continuity Emergency Preparedness Plan, Preparation Plan (Phase 1) addresses security measures in this area.

Training:  CDS’s Security Awareness Training program is maintained by the Data Systems department.

Applicable Policies: 	(  P-1072 Security

(	 P-1007 Personnel Responsibilities in the Use of Information

Technology Resources

### Objectives

- Evaluate the adequacy of security measures.

- Review and update policies on an annual basis, or as needed.

- Schedule and implement all necessary training.

## Virus Protection

### Description

CDS follows protocols to minimize damage from computer viruses and other malware.  In addition to Anti-virus software and firewall equipment, staff are instructed and trained on preventive measures.

Maintenance:  The Information Technology Specialist has day-to-day responsibility for virus protection practices.

Training:  New-hire orientation training, annual required training, new-systems training, and user-identified training is made available to CDS personnel.

Applicable Policies: 	(  P-1066 Virus Protection

(  P-1074 Software and Hardware Standards

(	 P-1007 Personnel Responsibilities in the Use of Information

Technology Resources

### Objectives

- Evaluate software version upgrade needs on an annual basis, and replace as needed.

- Conduct timely updates of virus definitions.

- Review and update policies on an annual basis, or as needed.

## Confidentiality

### Description

CDS systems are designed to ensure that the confidentiality of its participants is not compromised by the use of Information Technology Resources.  Access to Medical Manager and other Participant Systems is maintained by Data Systems personnel.  All systems allow for several levels of access that control inquiry and update capabilities to what an employee has a need to know.  Each user is assigned a unique user ID and password, and is granted a level of access commensurate to his/her responsibilities.

Applicable Policies: 	(  P-1073 Confidentiality Standards

(  P-1072 Security

(	 P-1007 Personnel Responsibilities in the Use of Information

Technology Resources

### Objectives

- Review and update policies on an annual basis, or as needed.

## Data Back-ups

### Description

Data back-ups are completed daily on CDS’s critical systems and on a scheduled basis on other important information.  Removal of sensitive data follows specific steps.

Maintenance:  The DSM has overall responsibility for back-up practices.

Applicable Policies: 	(  P-1065 Backups

(	 P-1074 Software and Hardware Standards

### Objectives

- Conduct daily backups on critical systems

- Develop and maintain a backup schedule

- Review and update policies on an annual basis, or as needed.

## Disaster Recovery

Refer to CDS’s comprehensive Business Continuity Emergency Preparedness Plan, Phases 1 – 4.

Technology Plan Recommendations Details

## Categorically

| Category | Objectives | Responsibility | Implementation Schedule |
| --- | --- | --- | --- |
| Hardware | Evaluate need for replacement and upgrades of IT resources. | COO, CFO, DSM, IT Specialist | Annually: Apr. – Jun. |
|  | Evaluate useful life of critical servers and replace as needed. | DSM | Apr. – Jun. 2017 |
|  | Replace fiscal server due to age | CFO, DSM | Oct. – Dec. 2014 |
|  | Add backup domain controller server | COO, DSM | Jul. – Sep. 2013 |
|  | Replace outdated microcomputers, laptops, and other IT equipment. | DSM, IT Specialist | Annually: Apr. – Jun. |
|  | Replace Video Surveillance Equipment at IYP-E. | COO, DSM, Coordinators | Apr. – Jun. 2014 |
|  | Conduct periodic maintenance on all equipment. | IT Specialist | On-going |
|  | Maintain an up-to-date hardware inventory system. | IT Specialist | On-going |
|  | Review and update hardware policies on an annual basis and as needed. | COO, DSM | Annually: Oct. – Dec. and as needed |
|  | Upgrade network hardware | COO, DSM | Apr. – Jun. 2014 |
|  | Replace phone system | COO, DSM | Apr. – Jun. 2014 |
| Software | Budget for replacement and upgrades of software. | COO, CFO, DSM | Annually: Jul. – Sep.. |
|  | Evaluate useful life of critical software on an annual basis, and replace as needed. | DSM, IT Specialist | Annually: Apr. – Jun. |
|  | Evaluate software version upgrade needs on an annual basis, and replace as needed. | DSM, IT Specialist | Annually: Apr. – Jun. |
|  | Conduct periodic updates on all software. | IT Specialist | On-going |
|  | Schedule and implement all necessary training for personnel who access online systems | DSM | On-going |
|  | Maintain an up-to-date software inventory system. | IT Specialist | On-going |
|  | Review and update software policies on an annual basis, or as needed. | COO, DSM | Annually: Oct. – Dec. and as needed |
|  | Pursue avenues to eliminate the need for the Medical Manager practice management system | COO, DSM | Apr. – Jun. 2015 |
|  | Stay abreast of changes associated with external data systems and ensure that we effectively incorporate any updates into our data collection, entry and management processes. | DSM | Ongoing |
| Assistive Technologies | Remain informed of changes in the requirements of title III of the Americans with Disabilities Act. | COO, DSM, RC | On-going and Annually: Apr. – Jun. |
| Network Infrastructure | Evaluate the efficacy of network infrastructure and communications providers. | DSM | Annually: Jan. – Mar. |
|  | Identify and implement a better connectivity option. | DSM | Apr. – Jun. 2014 |
|  | Review and update network policies on an annual basis, or as needed. | COO, DSM | Annually: Oct. – Dec. and as needed |
| Internet & E-Mail | Evaluate the adequacy ISP providers. | COO, DSM, IT Specialist | Annually: Jan. – Mar. |
|  | Review and update internet and e-mail policies on an annual basis, or as needed. | COO, DSM | Annually: Oct. – Dec. and as needed |
| Websites | Maintain CDS domain registration. | DSM | Website: 12/18/16 Intranet: 9/12/15 |
|  | Maintain websites’ contents to be current. | COO, Outreach Specialist | On-going |
|  | Communicate website changes with personnel . | EMT | On-going |
|  | Review and update website policies on an annual basis, or as needed. | COO, DSM | Annually: Oct. – Dec. and as needed |
|  | Develop a Facebook presence to enhance awareness and communication regarding program services. | Facebook Committee | Oct. – Dec. 2014 |
|  | Limit access to CDS intranet to CDS staff and other approved users. | DSM | Apr. – Jun. 2015 |
| Security | Evaluate the adequacy of security measures. | DSM, EMT, IT Specialist | Annually: Apr. – Jun. |
|  | Review and update security policies on an annual basis, or as needed. | COO, DSM, RC | Annually: Oct. – Dec. and as needed |
|  | Schedule and implement all necessary security training. | DSM, Data Systems Staff, HR Specialist | On-going |
| Virus Protection | Evaluate software version upgrade needs on an annual basis, and replace as needed. | DSM, IT Specialist | Annually: Apr. – Jun. |
|  | Conduct timely updates on virus definitions. | IT Specialist | Weekly |
|  | Review and update virus protection policies on an annual basis, or as needed. | COO, DSM | Annually: Oct. – Dec. and as needed |
| Confidentiality | Review and update confidentiality policies on an annual basis, or as needed. | COO, DSM, RC | Annually: Oct. – Dec. and as needed |
| Data Backups | Conduct daily backups on critical systems | CFO, DSM | Daily |
|  | Develop and maintain a backup schedule | IT Specialist | On-going |
|  | Review and update data backup policies on an annual basis, or as needed. | COO, DSM, RC | Annually: Oct. – Dec. and as needed |
| Disaster Recovery | Refer to CDS’s comprehensive Business Continuity Emergency Preparedness Plan, Phases 1 – 4. |

## Chronologically

| Implementation Schedule | Responsibility | Category | Objectives |
| --- | --- | --- | --- |
| Daily | CFO, DSM | Data Backups | Conduct daily backups on critical systems |
| Weekly | IT Specialist | Virus Protection | Conduct timely updates on virus definitions. |
| On-going | IT Specialist | Hardware | Conduct periodic maintenance on all equipment. |
| On-going | IT Specialist | Hardware | Maintain an up-to-date hardware inventory system. |
| On-going | IT Specialist | Software | Conduct periodic updates on all software. |
| On-going | DSM | Software | Schedule and implement all necessary training for personnel who access online systems. |
| On-going | IT Specialist | Software | Maintain an up-to-date software inventory system. |
| On-going | COO, DSM | Websites | Maintain websites’ contents to be current. |
| On-going | EMT | Websites | Communicate website changes with personnel. |
| On-going | IT Specialist | Data Backups | Develop and maintain a backup schedule |
| On-going | DSM, Data Systems Staff, HR Specialist | Security | Schedule and implement all necessary security training. |
| Ongoing | DSM | Software | Stay abreast of changes associated with external data systems and ensure that we effectively incorporate any updates into our data collection, entry and management processes. |
| Annually: Jul. – Sep. | COO, CFO, DSM | Software | Budget for replacement and upgrades of software. |
| Annually: Oct. – Dec. and as needed | COO, DSM | Hardware | Review and update hardware policies on an annual basis, and as needed. |
| Annually: Oct. – Dec. and as needed | COO, DSM | Software | Review and update software policies on an annual basis, or as needed. |
| Annually: Oct. – Dec. and as needed | COO, DSM | Network Infrastructure | Review and update network policies on an annual basis, or as needed. |
| Annually: Oct. – Dec. and as needed | COO, DSM | Internet & E-Mail | Review and update internet and e-mail policies on an annual basis, or as needed. |
| Annually: Oct. – Dec. and as needed | COO, DSM, RC | Websites | Review and update website policies on an annual basis, or as needed. |
| Annually: Oct. – Dec. and as needed | COO, DSM, RC | Security | Review and update security policies on an annual basis, or as needed. |
| Annually: Oct. – Dec. and as needed | COO, DSM | Virus Protection | Review and update virus protection policies on an annual basis, or as needed. |
| Annually: Oct. – Dec. and as needed | COO, DSM, RC | Confidentiality | Review and update confidentiality policies on an annual basis, or as needed. |
| Annually: Oct. – Dec. and as needed | COO, DSM, RC | Data Backups | Review and update data backup policies on an annual basis, or as needed. |
| Annually: Jan. – Mar. | DSM | Network Infrastructure | Evaluate the efficacy of network infrastructure and communications providers. |
| Annually: Jan. – Mar. | COO, DSM, IT Specialist | Internet & E-Mail | Evaluate the adequacy ISP providers. |
| Annually: Apr. – Jun. | DSM, IT Specialist | Software | Evaluate useful life of critical software on an annual basis, and replace as needed. |
| Annually: Apr. – Jun. | DSM, IT Specialist | Software | Evaluate software version upgrade needs on an annual basis, and replace as needed. |
| Annually: Apr. – Jun. | DSM, EMT, IT Specialist | Security | Evaluate the adequacy of security measures. |
| Annually: Apr. – Jun. | DSM, IT Specialist | Virus Protection | Evaluate software version upgrade needs on an annual basis, and replace as needed. |
| Annually: Apr. – Jun. | COO, CFO, DSM, IT Specialist | Hardware | Evaluate need for replacement and upgrades of IT resources. |
| Annually: Apr. – Jun. | DSM, IT Specialist | Hardware | Replace outdated microcomputers, laptops, and other IT equipment. |
| On-going and Annually: Apr. – Jun. | COO, DSM, RC | Assistive Technologies | Remain informed of changes in the requirements of title III of the Americans with Disabilities Act. |
| Jul. – Sep. 2013 | COO, DSM | Hardware | Add backup domain controller server |
| Apr. – Jun. 2014 | DSM | Network Infrastructure | Identify and implement a better connectivity option. |
| Apr. – Jun. 2014 | COO, DSM, Program Coordinators | Hardware | Replace Video Surveillance Equipment at IYP-E. |
| Apr. – Jun. 2014 | COO, DSM | Hardware | Upgrade network hardware |
| Apr. – Jun. 2014 | COO, DSM | Hardware | Replace phone system |
| Oct. – Dec. 2014 | CFO, DSM | Hardware | Replace fiscal server due to age |
| Oct. – Dec. 2014 | Facebook Committee | Websites | Develop a Facebook presence to enhance awareness and communication regarding program services. |
| Apr. – Jun. 2015 | COO, DSM | Software | Pursue avenues to eliminate the need for the Medical Manager practice management system |
| Apr. – Jun. 2015 | DSM | Websites | Limit access to CDS intranet to CDS staff and other approved users. |
| Website: 12/18/16 Intranet: 9/12/15 | DSM | Websites | Maintain CDS domain registration. |
| Apr. – Jun. 2017 | DSM | Hardware | Evaluate useful life of critical servers and replace as needed. |

# Text boxes

This publication can be made available in multiple media formats upon request.