CDS Family & Behavioral Health Services, Inc.

Information Technology Five Year Plan

FY 13-14 through FY 17-18

REPORT:  DECEMBER 22, 2017

Submitted to
Jim Pearce
Chief Executive Officer

Prepared by
Information Technology Team:

Laura Sanders	Tracey Ousley	Sam Clark
	Data Systems Manager	Chief Operations Officer	Administrative Consultant

December 22, 2017 STATUS REPORT

Information Technology Five Year Plan:  FY 13-14 through FY 17-18

| Implementation Schedule | Responsibility | Category | Objectives | Status | Comments |
| --- | --- | --- | --- | --- | --- |
| Daily | CFO, DSM | Data Backups | Conduct daily backups on critical systems | Completed | Storing 14 days of server back-ups 12/17 |
| Weekly | Systems & Network Administrator | Virus Protection | Conduct timely updates on virus definitions. | Completed |  |
| On-going | Systems & Network Administrator | Hardware | Conduct periodic maintenance on all equipment. | Completed |  |
| On-going | Systems & Network Administrator | Hardware | Maintain an up-to-date hardware inventory system. | In process |  |
| On-going | Systems & Network Administrator | Software | Conduct periodic updates on all software. | Completed | Upgraded to Windows 7 and Office 4/15 |
| On-going | DSM | Software | Schedule and implement all necessary training for personnel who access online systems. | Completed | DSM did a NETMIS 2.0 training for Date Entry staff 1/17 |
| On-going | Systems & Network Administrator | Software | Maintain an up-to-date software inventory system. | Completed |  |
| On-going | Prevention Outreach Specialists | Websites | Maintain websites’ contents to be current. | Completed | Now includes Facebook updates |
| On-going | EMT | Websites | Communicate website changes with personnel. | Completed |  |
| On-going | DSM, Data Systems Staff, HR Specialist | Security | Schedule and implement all necessary security training. | Completed | Updated annually with affected staff |
| Ongoing | DSM | Software | Stay abreast of changes associated with external data systems and ensure that we effectively incorporate any updates into our data collection, entry and management processes. | In process | Changes to RHY reporting requirements necessitated changes in HMIS data entry in all Regions. The state Prevention web application was updated 3/16 |
| Annually: Jul. – Sep. | COO, CFO, DSM | Software | Budget for replacement and upgrades of software. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM | Hardware | Review and update hardware policies on an annual basis, and as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM | Software | Review and update software policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM | Network Infrastructure | Review and update network policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM | Internet & E-Mail | Review and update internet & e-mail policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM | Websites | Review and update website policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM | Security | Review and update security policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM | Virus Protection | Review and update virus protection policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM | Confidentiality | Review and update confidentiality policies on an annual basis, or as needed. | Completed | Policy updated 12/17 |
| Annually: Oct. – Dec. and as needed | COO, DSM | Data Backups | Review and update data backup policies on an annual basis, or as needed. | Completed |  |
| Annually: Jan. – Mar. | DSM | Network Infrastructure | Evaluate the efficacy of network infrastructure and communications providers. | Completed | We added remote sites to the network domain in 6/17 |
| Annually: Jan. – Mar. | COO, DSM, Systems & Network Administrator | Internet & E-Mail | Evaluate the adequacy ISP providers. | Completed | We contracted with new ISP providers in March of 2014, purchasing faster internet services for all locations. Added new website provider Go Daddy 2/17. |
| Annually: Apr. – Jun. | DSM, Systems & Network Administrator | Software | Evaluate useful life of critical software on an annual basis, and replace as needed. | Completed. | Due to change in our services we retired the Medical Manager management system 4/17 |
| Annually: Apr. – Jun. | DSM, Systems & Network Administrator | Software | Evaluate software version upgrade needs on an annual basis, and replace as needed. | Completed |  |
| Annually: Apr. – Jun. | DSM, EMT, Systems & Network Administrator | Security | Evaluate the adequacy of security measures. | Completed |  |
| Annually: Apr. – Jun. | DSM, Systems & Network Administrator | Virus Protection | Evaluate software version upgrade needs on an annual basis, and replace as needed. | Completed |  |
| Annually: Apr. – Jun. | COO, CFO, DSM, Systems & Network Administrator | Hardware | Evaluate need for replacement and upgrades of IT resources. | Completed |  |
| Annually: Apr. – Jun. | DSM, Systems & Network Administrator | Hardware | Replace outdated microcomputers, laptops, and other IT equipment. | Completed | We have replaced outdated laptops throughout 2016/17 |
| On-going and Annually: Apr. – Jun. | COO, DSM | Assistive Technologies | Remain informed of changes in the requirements of title III of the Americans with Disabilities Act. | Completed |  |
| January-June 2017 | COO, DSM, Program Coordinators | Hardware | Replace Video Surveillance Equipment at Shelters as need | Completed | We replaced DVR and added cameras in the 4th Quarter 2017 Managers can now view surveillance monitoring in real time via their phones. |
| October 17 to March 18 | DSM, Systems & Network Administrator Program Coordinators | Software | To better prioritize IT support through the use of an online ticket system | In process | Currently being piloted in Family Action Central region |
| Oct. – Dec. 2014 | Outreach Specialists | Websites | Maintain a Facebook presence to enhance awareness and communication regarding program services. | Completed | Added Facebook tour e-mail signatures, fax sheets and letterhead Quarter 1 2015 |
| Apr. – Jun. 2018 | DSM | Websites | Limit access to CDS intranet to CDS staff and other approved users. | Completed |  |
| Apr. – Jun. 2018 | DSM | Hardware | Evaluate useful life of critical servers and replace as needed. | To be done in FY 17-18 |  |
| Apr. – Jun. 2018 | DSM | Websites | Consider automating prevention service tracking through a web portal | Under review |  |
| Jan- March 2018 | DSM | Websites | Learn new Federal Grant online system | Under review |  |
| Apr. – Jun. 2018 | COO, DSM | Software | Upgrade forms to collect data required for HMIS Universal Data elements | In process |  |

# Text boxes

This publication can be made available in multiple media formats upon request.