CDS Family & Behavioral Health Services, Inc.

Information Technology Five Year Plan

FY 13-14 through FY 17-18

REPORT:  JUNE 30, 2014

Submitted to
Jim Pearce
Chief Executive Officer

Prepared by
Information Technology Team:

Laura Sanders	Samuel P. Clark	Peggy Vickers
	Data Systems Manager	Chief Operations Officer	Regional Coordinator

JUNE 30, 2014 STATUS REPORT

Information Technology Five Year Plan:  FY 13-14 through FY 17-18

| Implementation Schedule | Responsibility | Category | Objectives | Status | Comments |
| --- | --- | --- | --- | --- | --- |
| Daily | CFO, DSM | Data Backups | Conduct daily backups on critical systems | Completed |  |
| Weekly | IT Specialist | Virus Protection | Conduct timely updates on virus definitions. | Completed |  |
| On-going | IT Specialist | Hardware | Conduct periodic maintenance on all equipment. | Completed |  |
| On-going | IT Specialist | Hardware | Maintain an up-to-date hardware inventory system. | Completed |  |
| On-going | IT Specialist | Software | Conduct periodic updates on all software. | Completed |  |
| On-going | DSM | Software | Schedule and implement all necessary training for personnel who access online systems. | Completed |  |
| On-going | IT Specialist | Software | Maintain an up-to-date software inventory system. | Completed |  |
| On-going | COO, DSM | Websites | Maintain websites’ contents to be current. | Completed |  |
| On-going | EMT | Websites | Communicate website changes with personnel. | Completed |  |
| On-going | IT Specialist | Data Backups | Develop and maintain a backup schedule | Completed |  |
| On-going | DSM, Data Systems Staff, HR Specialist | Security | Schedule and implement all necessary security training. | Completed |  |
| Ongoing | DSM | Software | Stay abreast of changes associated with external data systems and ensure that we effectively incorporate any updates into our data collection, entry and management processes. | Completed |  |
| Annually: Jul. – Sep. | COO, CFO, DSM | Software | Budget for replacement and upgrades of software. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM | Hardware | Review and update hardware policies on an annual basis, and as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM | Software | Review and update software policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM | Network Infrastructure | Review and update network policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM | Internet & E-Mail | Review and update internet & e-mail policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM, QAC | Websites | Review and update website policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM, QAC | Security | Review and update security policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM | Virus Protection | Review and update virus protection policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM, QAC | Confidentiality | Review and update confidentiality policies on an annual basis, or as needed. | Completed |  |
| Annually: Oct. – Dec. and as needed | COO, DSM, QAC | Data Backups | Review and update data backup policies on an annual basis, or as needed. | Completed |  |
| Annually: Jan. – Mar. | DSM | Network Infrastructure | Evaluate the efficacy of network infrastructure and communications providers. | Completed | We still need to determine if we want to add remote sites to the network domain. |
| Annually: Jan. – Mar. | COO, DSM, IT Specialist | Internet & E-Mail | Evaluate the adequacy ISP providers. | Completed | We contracted with new ISP providers in March of 2014, purchasing faster internet services for all locations. |
| Annually: Apr. – Jun. | DSM, IT Specialist | Software | Evaluate useful life of critical software on an annual basis, and replace as needed. | Completed | No replacements necessary this fiscal year. |
| Annually: Apr. – Jun. | DSM, IT Specialist | Software | Evaluate software version upgrade needs on an annual basis, and replace as needed. | Completed | Replaced Windows XP operating system on workstations with Windows 7 operating system. |
| Annually: Apr. – Jun. | DSM, EMT, IT Specialist | Security | Evaluate the adequacy of security measures. | Completed |  |
| Annually: Apr. – Jun. | DSM, IT Specialist | Virus Protection | Evaluate software version upgrade needs on an annual basis, and replace as needed. | Completed | Upgraded to Windows 7 |
| Annually: Apr. – Jun. | COO, CFO, DSM, IT Specialist | Hardware | Evaluate need for replacement and upgrades of IT resources. | Completed |  |
| Annually: Apr. – Jun. | DSM, IT Specialist | Hardware | Replace outdated microcomputers, laptops, and other IT equipment. | Completed | 10 desktops and 2 laptops were replaced. |
| On-going and Annually: Apr. – Jun. | COO, DSM, QAC | Assistive Technologies | Remain informed of changes in the requirements of title III of the Americans with Disabilities Act. | Completed |  |
| Jul. – Sep. 2013 | COO, DSM | Hardware | Add backup domain controller server | Completed |  |
| Apr. – Jun. 2014 | DSM | Network Infrastructure | Identify and implement a better connectivity option. | Completed | We replaced our old T1 line with a 50 MB connection at each site. |
| Apr. – Jun. 2014 | COO, DSM, Program Coordinators | Hardware | Replace Video Surveillance Equipment at IYP-E. | Completed | We replaced the DVR at IYP-E in April of 2014 |
| Apr. – Jun. 2014 | COO, DSM | Hardware | Upgrade network hardware | Completed | We replaced network switches and routers at each site and added firewall equipment at remote sites. |
| Apr. – Jun. 2014 | COO, DSM | Hardware | Replace phone system | Completed | We switched to a voice over IP phone system in April of 2014. |
| Oct. – Dec. 2014 | CFO, DSM | Hardware | Replace fiscal server due to age | To be done in FY 14-15 |  |
| Oct. – Dec. 2014 | Facebook Committee | Websites | Develop a Facebook presence to enhance awareness and communication regarding program services. | To be done in FY 14-15 |  |
| Apr. – Jun. 2015 | COO, DSM | Software | Pursue avenues to eliminate the need for the Medical Manager practice management system | To be done in FY 14-15 |  |
| Apr. – Jun. 2015 | DSM | Websites | Limit access to CDS intranet to CDS staff and other approved users. | To be done in FY 14-15 |  |
| Website: 12/18/16 Intranet: 9/12/15 | DSM | Websites | Maintain CDS domain registration. | To be done in FY 15-16 and FY 16-17 |  |
| Apr. – Jun. 2017 | DSM | Hardware | Evaluate useful life of critical servers and replace as needed. | To be done in FY 16-17 |  |

# Text boxes

This publication can be made available in multiple media formats upon request.